**Oral Evaluation**

*OAC Meeting Presentation*

20 Possible Points

Below are a list of topics that due to the needs of the project will have to be discussed at your next progress meeting between the Owner, Architect and Contractor. Your team will be representing the Contractor needing to explain decisions or actions that have taken place on the project and justifying any impacts to cost or schedule as they impact the Owner’s budget or the Architect’s design.

Your team is responsible for preparing the meeting agenda and any additional documents, etc that may be needed to illustrate your decision-making process. Unlike a presentation, the Owner and Architect may ask questions during the meeting topic. There is also a stiff time constraint on the OAC meeting, as the Owner is busy interviewing other Contractor’s for another upcoming project. If a resolution cannot be reached, or if the owner is unsatisfied with your decision-making, the conversation may be tabled for further discussion at a later date in order to get through all of the equally important topics being covered in the meeting.

The OAC meeting will be held between 8:00am and 5:00pm on Friday, February 8th. Final presentation times will be determined at 6:05am on Friday, February 8th.

Energy

Present your recommendation for a PV strategy, including why it creates the most value for the owner. Additionally, the project’s mechanical engineering firm has completed preliminary LEED v4 energy modeling. Following the modeling requirements of the “Minimum Energy Performance” prerequisite, the project baseline annual energy cost is $1,251,730 and the LEED v4 proposed annual energy cost is $952,298. Explain how your PV strategy will affect the project’s performance under the “Optimize Energy Performance” and “Renewable Energy Production” credits.

Carbon

Summarize your carbon reduction strategy. Provide qualitative insights on the total amount of embodied carbon generated and averted by reduction strategies. Discuss whether there are greater opportunities for carbon reduction in embodied carbon or operational carbon.

Materials

You go to a conference and learn about an innovative concrete alternative, called Ferrock. The product is not compliant with ASTM standards but has trial tests that highlight carbon sequestering properties. The founders of the material are seeking $500,000 in order to fund their new manufacturing facility in Atlanta. Evaluate the benefits and risks of using Ferrock on the project. Describe the steps you would take in order to effectively include this material into the project’s procurement plan, keeping in mind construction scheduling constraints.

Waste

Georgia Tech is happy to hear that the projected waste diversion rate is expected to exceed expectations. However, the owner has become concerned with the expected amount of total waste, even though the majority of it will be recycled. Propose strategies to reduce the total amount of waste and opportunities to reuse material onsite. Rank the options by feasibility and expected effect on the overall quantity of waste reduction.

Water

The 2&U project is proposing using a water reclamation system for construction uses on site to reduce the cost for dewatering. Provide a synopsis of the proposed water system to be installed, and justifications of why that system was chosen. The initial proposed use of the system was to use the reclaimed water for dust control during excavation, provide an additional construction activity that can use the reclaimed water for the project

 Local Impacts

Seattle is a melting pot of cultures and communities in which 2&U is located in the heart of downtown.  Propose a concept to exemplify this diverse population within the 2&U building.  This concept needs to be a visual and interactive system for those that visit 2&U to interact with.

**Presentation Timeline:**

 Teams will be allowed a five (5) minute set-up period.

 Teams will be allotted thirty (30) minutes in which to; introduce their team, present their information, and explain the expected challenges. Judges will be able to ask questions during this period.

 A ten (10) minute period for feedback will follow the presentation.

 Five (5) minutes will be allowed for breakdown.

 A computer with MS PowerPoint, a projector, and screen will be provided for presentation to the committee.

Any other presentation materials required are to be provided by the team.

**ALL ELECTRONIC AND HARDCOPY PRESENTATION MATERIALS**

**ARE TO BE DELIVERED AT**

**06:00 AM PST TO THE PRESENTATION ROOM (Southern Pacific E&F)**

**ON THE MORNING OF FEBRUARY 8, 2018.**