PROJECT MANAGER

This is the company's "management representative" and is responsible for the safe completion of his or her projects within budget, on schedule, to the company's quality standards, and to the customer's satisfaction. It is his or her responsibility to initiate required action to achieve these objectives and to ensure that all project activities are consistent with contract documents and the company policy.

The Project Manager's first responsibility is to support the effectiveness of the Superintendent and the project staff. Generally, the Project Manager will concentrate on long-term planning, scheduling, and the identification and resolution of possible "roadblocks" and "pitfalls" prior to having an impact on the project. The manager is also responsible for ensuring that all logistical support is completed in a timely manner so that the Superintendent can concentrate on the daily and weekly direction of the company's resources and coordination of subcontractors.

PROJECT SUPERINTENDENT

The Project Superintendent is the Company's representative assigned the responsibility and authority for daily coordination and directing of the project so that it is safe, within budget, on schedule, to the Company's quality standards, and to the customer's satisfaction. To accomplish this, he or she must conceptualize a plan on how he or she is going to construct the project and must ensure that the daily and weekly activities are consistent with this plan. The experience and capabilities of the Project Superintendent will directly influence the delegation of authority and responsibility by the Project Manager to the Project Superintendent. The Project Manager and Superintendent will work as a complementary team where the sum of their efforts is greater than their individual efforts. The Project Manager will generally concentrate on long-range planning, problem solving, and logistics so that the project's Superintendent can concentrate most of his or her time on the daily and short-range direction of the project.

AREA SUPERINTENDENT

This position serves primarily on larger projects assisting the Project Superintendent. As such, you will support development of the project schedule and pre-job planning. You will accept responsibility for a specific area of the project or phase of work. Responsibilities entail such items as safety compliance, craft supervision and production, subcontractor coordination, scheduling, material handling, daily reports, quality control and craft training. The Area Superintendent's position may lead to the Project Superintendent's role and provides field experience for future advancement to Project Manager or Estimator.

PROJECT ENGINEER

The Project Engineer is the chief engineer on the project. He or she is responsible for all on site project administration. He or she will report to the Project Manager or the Project Superintendent as agreed to in the organizational setup. Duties is typically include processing of all shop drawings, submittals, and expediting material deliveries. Coordinate and schedule shop drawings, catalog cuts, and sample submittals (and resubmittals when necessary) in a timely manner. Review for completeness, accuracy, interface with other trades, and conformance to the plans and specifications: Make corrections as needed and secure approval from the architect/engineer.

OFFICE ENGINEER

The Office Engineer acts as the assistant to the Project Engineer, if one is assigned to the job. On jobs which do not have a Project Engineer, the Office Engineer will report directly to the Project Superintendent. Responsibilities of the position are similar to the Project Engineer; however, requirements of the job or the experience of the individual preclude him or her taking total responsibility. The position of Office Engineer may be used as a training position leading to Project Engineer, Superintendent, or Estimator. Depending on the size and complexity of the project, there may be one or more Office Engineers.

FIELD ENGINEER

The Field Engineer works directly for the Superintendent. The position may be used as an apprenticeship for the Project Superintendent's job, as part of the training leading to the Project Engineer's role, or to gain field experience for future assignments in estimating, production engineering, etc. As such, the role of the Field Engineer is flexible to fit the capabilities and background of the individual, as well as the nature of the project.